**Progress made in the past week.**

1. **Debugged voice function for mac system**
2. **Added new function for option buttons**

**Issues/Questions/Comments**

1. **Path problem, how to solve users will use different path like root path or sub-path to run the program?**

**Run uniformly from the root directory**

1. **How to let robot know that the users want to start predicting service?**

**Added more conversation example in our database**

1. **Why the speed is too slow?**

**Amazing thing is that the speed is improved when I changed the path**

1. **Why do the answers about current time appear so frequently?**

**Not solved so far unless deleted the time logic of chatbot**

**Ongoing tasks that cover more than a week**

**Specific tasks for the coming week**

1. **Added graph data used in paper to processed file in Pitt box.**

**DONE**

1. **Added waiting sign when the robot is thinking what response he should return.**

**DONE**

1. **Designed a new model with feature importance about 5 features.**

**DONE**

1. **When the user enters a question, added the function of automatically prompting.**

**WORKING ON**

1. **Set the time interval to stop recording automatically, so users don’t need to stop it manually.**

**WORKING ON**

**Less urgent specific tasks**